## Slide 1
 |  | A | B | C |  | D | E | F | G | H
-> | PRELIMINARY | VISION | BUSINESS ARCHITECTURE | DATA ARCHITECTURE | APLICATION ARCHITECTURE | TECHNOLOGY ARCHITECTURE | OPPORTUNITIES & SOLUTIONS | MIGRATION PLANNING | IMPLEMENTATION GOVERNANCE | CHANGE MANAGEMENT
OBJECTIVE | Determine the Architecture Capability desired by the organization Establish the Architecture Capability | Develop a High-level aspirational vision of the capabilities and business value to be delivered Obtain approval for a Statement of Architecture Work that defines a program of works to develop and deploy the architecture outlined in the Architecture Vision | Develop the Target Business Architecture that describes how the enterprise needs to operate to achieve the business goals, and respond to the strategic drivers set out in the Architecture Vision, in a way that addresses the Statement of Architecture Work and stakeholder concerns Identify candidate Architecture Roadmap components based upon gaps between the Baseline and Target Business Architectures | Develop the Target Data Architecture that enables the Business Architecture and the Architecture Vision, in a way that addresses the Statement of Architecture Work and stakeholder concerns Identify candidate Architecture Roadmap components based upon gaps between the Baseline and Target Data Architectures | Develop the Target Application Architecture that enables the Business Architecture and the Architecture Vision, in a way that addresses the Statement of Architecture Work and stakeholder concerns Identify candidate Architecture Roadmap components based upon gaps between the Baseline and Target Application Architectures | Develop the Target Technology Architecture that enables the Architecture Vision, target business, data, and application building blocks to be delivered through technology components and technology services, in a way that addresses the Statement of Architecture Work and stakeholder concerns Identify candidate Architecture Roadmap components based upon gaps between the Baseline and Target Technology Architectures | Generate the initial complete version of the Architecture Roadmap, based upon the gap analysis and candidate Architecture Roadmap components from Phases B, C, and D Determine whether an incremental approach is required, and if so, identify Transition Architectures that will deliver continuous business value Define the overall solution building blocks to finalize the Target Architecture based on the Architecture Building Blocks | Finalize the Architecture Roadmap and the supporting Implementation and Migration Plan Ensure that the Implementation and Migration Plan is coordinated with the enterprise's approach to managing and implementing change in the enterprise's overall change portfolio Ensure that the business value and cost of work packages and Transition Architectures is understood by key stakeholders | Ensure conformance with the Target Architecture by implementation projects Perform appropriate Architecture Governance functions for the solution and any implementation-driven architecture Change Requests | Ensure that the architecture lifecycle is maintained Ensure that the Architecture Governance Framework is executed Ensure that the Enterprise Architecture Capability meets current requirements

## Slide 2
 |  | A | B | C |  | D | E | F | G | H
-> | PRELIMINARY | VISION | BUSINESS ARCHITECTURE | DATA ARCHITECTURE | APLICATION ARCHITECTURE | TECHNOLOGY ARCHITECTURE | OPPORTUNITIES & SOLUTIONS | MIGRATION PLANNING | IMPLEMENTATION GOVERNANCE | CHANGE MANAGEMENT
STEPS | Scope the Enterprise Organizations Impacted Confirm Governance and Support Frameworks Define and Establish Enterprise Architecture Team and Organization Identify and Establish Architecture Principles Tailor the TOGAF Framework and, if any, Other Selected Architecture Framework(s) Develop a Strategy and Implementation Plan for Tools and Techniques | Establish the Architecture Project Identify Stakeholders, Concerns, and Business Requirements Confirm and Elaborate Business Goals, Business Drivers, and Constraints Evaluate Capabilities Assess Readiness for Business Transformation Define Scope Confirm and Elaborate Architecture Principles, including Business Principles Develop Architecture Vision Define the Target Architecture Value Propositions and KPIs Identify the Business Transformation Risks and Mitigation Activities Develop Statement of Architecture Work; Secure Approval | Select Reference Models, Viewpoints, and Tools Develop Baseline Business Architecture Description Develop Target Business Architecture Description Perform Gap Analysis Define Candidate Roadmap Components Resolve Impacts Across the Architecture Landscape Conduct Formal Stakeholder Review Finalize the Business Architecture Create the Architecture Definition Document | Select Reference Models, Viewpoints, and Tools Develop Baseline Data Architecture Description Develop Target Data Architecture Description Perform Gap Analysis Define Candidate Roadmap Components Resolve Impacts Across the Architecture Landscape Conduct Formal Stakeholder Review Finalize the Data Architecture Create the Architecture Definition Document | Select Reference Models, Viewpoints, and Tools Develop Baseline Application Architecture Description Develop Target Application Architecture Description Perform Gap Analysis Define Candidate Roadmap Components Resolve Impacts Across the Architecture Landscape Conduct Formal Stakeholder Review Finalize the Application Architecture Create the Architecture Definition Document | Select Reference Models, Viewpoints, and Tools Develop Baseline Technology Architecture Description Develop Target Technology Architecture Description Perform Gap Analysis Define Candidate Roadmap Components Resolve Impacts Across the Architecture Landscape Conduct Formal Stakeholder Review Finalize the Technology Architecture Create the Architecture Definition Document | Determine/Confirm Key Corporate Change Attributes Determine Business Constraints for Implementation Review and Consolidate Gap Analysis Results from Phases B-C-D Review Consolidated Requirements Across Related Business Functions Consolidate and Reconcile Interoperability Requirements Refine and Validate Dependencies Confirm Readiness and Risk for Business Transformation Formulate Implementation and Migration Strategy Identify and Group Major Work Packages Identify Transition Architectures Create the Architecture Roadmap & Implementation and Migration Plan | Confirm Management Framework Interactions for the Implementation and Migration Plan Assign a Business Value to Each Work Package Estimate Resource Requirements, Project Timings, and Availability/Delivery Vehicle Prioritize the migration projects through the conduct of a cost/benefit assessment and risk validation Confirm Architecture Roadmap and Update Architecture Definition Document Complete the Implementation and Migration Plan Complete the Architecture Development Cycle and Document Lessons Learned | Confirm Scope and Priorities for Deployment with Development Management Identify Deployment Resources and Skills Guide Development of Solutions Deployment Perform Enterprise Architecture Compliance Reviews Implement Business and IT Operations Perform Post-Implementation Review and Close the Implementation | Establish Value Realization Process Deploy Monitoring Tools Manage Risks Provide Analysis for Architecture Change Management Develop Change Requirements to Meet Performance Targets Manage Governance Process Activate the Process to Implement Change

## Slide 3
 |  | A | B | C |  | D | E | F | G | H
-> | PRELIMINARY | VISION | BUSINESS ARCHITECTURE | DATA ARCHITECTURE | APLICATION ARCHITECTURE | TECHNOLOGY ARCHITECTURE | OPPORTUNITIES & SOLUTIONS | MIGRATION PLANNING | IMPLEMENTATION GOVERNANCE | CHANGE MANAGEMENT
IN | External Reference Materials (TOGAF library and any other frameworks) Non-Architectural Inputs Board strategies, business plans, business strategy Major frameworks, operating in business/portfolio management Governance and legal frameworks Architecture capability Partnership and contract agreements Architectural Inputs Organizational Model for EA Existing Architecture framework (method, content, principles, tools and repository) | External Reference Materials (from Architecture Repository) Non-Architectural Inputs Request for Architecture Work Business principles, goals and drivers Architectural Inputs Organizational Model for EA Tailored Architecture Framework Populated Architecture Repository | External Reference Materials (from Architecture Repository) Non-Architectural Inputs Request for Architecture Work Business principles, goals and drivers Capability assessment (from phase A) Communication plan Architectural Inputs Organizational Model for EA Tailored Architecture Framework Approved Statement of Architecture Work Architecture Vision Architecture Repository Draft Architecture Definition Document Draft Architecture Requirement Specs Domain architecture component of Architecture Roadmap | External Reference Materials (from Architecture Repository) Non-Architectural Inputs Request for Architecture Work Capability assessment (from phase A) Communication plan Architectural Inputs Organizational Model for EA Tailored Architecture Framework Data principles Statement of Architecture Work Architecture Vision Architecture Repository Draft Architecture Definition Document (v 1.0 of baseline/target) Draft Architecture Requirements Specification (including the gap analysis results) Business architecture component of Architecture Roadmap | Architecture Reference Material Non-Architectural Inputs Request for Architecture Work Capability assessment (phase A) Communication plan Architectural Inputs Organizational Model for EA Tailored Architecture Framework Application principles Statement of Architecture Work Architecture Vision Architecture Repository Draft Architecture Definition Document (v 1.0 of baseline/target) Draft Architecture Requirements Specification (including the gap analysis results) Business and Data architecture component of Architecture Roadmap | Architecture Reference Material Product information Non-Architectural Inputs Request for Architecture Work Capability assessment (from phase A) Communication plan Architectural Inputs Organizational Model for EA Tailored Architecture Framework Technology principles Statement of Architecture Work Architecture Vision Architecture Repository Draft Architecture Definition Document (v 1.0 of baseline/target) Draft Architecture Requirements Specification (including the gap analysis results) Business, Data and Application architecture component of Architecture Roadmap | External Reference Material Product information Non-Architectural Inputs Request for Architecture Work Capability assessment (from phase A) Communication plan Planning methodologies Architectural Inputs Organizational Model for EA Governance modal and framework Tailored Architecture Framework Statement of Architecture Work Architecture Vision Architecture Repository Draft Architecture Definition Document (v 1.0 of baseline/target) Draft Architecture Requirements Specification (including the gap analysis results) Candidate Architecture Roadmap component (from Phase B C D) | External Reference Material Non-Architectural Inputs Request for Architecture Work Capability assessment (from phase A) Communication plan Planning methodologies Architectural Inputs Organizational Model for EA Governance modal and framework Tailored Architecture Framework Statement of Architecture Work Architecture Vision Architecture Repository Draft Architecture Definition Document (baseline/target) Draft Architecture Requirements Specification (including the gap analysis results) Candidate Architecture Roadmap component (from Phase B C D) | External Reference Material Non-Architectural Inputs Request for Architecture Work (Optional) Capability assessment (from phase A) Architectural Inputs Organizational Model for EA Tailored Architecture Framework Statement of Architecture Work Architecture Vision Architecture Repository Architecture Definition Document (baseline/target) Draft Architecture Requirements Specification (including the gap analysis results) Architecture Roadmap (v 1.0) Implementation Governance Modal Architecture Contract (standard) Implementation and migration plan | External Reference Material Non-Architectural Inputs Request for Architecture Work (Optional) Architectural Inputs Organizational Model for EA Tailored Architecture Framework Statement of Architecture Work Architecture Vision Architecture Repository Architecture Definition Document (baseline/target) Architecture Roadmap Change requests (technology, business, from lessons) Implementation Governance Modal Architecture Contract Compliance assessments Implementation and migration plan (v 1.0)

## Slide 4
 |  | A | B | C |  | D | E | F | G | H
-> | PRELIMINARY | VISION | BUSINESS ARCHITECTURE | DATA ARCHITECTURE | APLICATION ARCHITECTURE | TECHNOLOGY ARCHITECTURE | OPPORTUNITIES & SOLUTIONS | MIGRATION PLANNING | IMPLEMENTATION GOVERNANCE | CHANGE MANAGEMENT
OUT | Organizational Model for EA Tailored Architecture Framework Request for Architecture Work (Optional) Business principles, goals and drivers Architecture Governance Framework Initial Architecture Repository | Architecture Vision Approved Statement of Architecture Work Refined statement of Business principles, goals and drivers Architecture principles Capability Assessment Draft Architecture Definition Document (v 0.1 of baseline/target) Tailored Architecture Framework Communication plan Populated Architecture Repository | Refined Architecture Vision Draft Architecture Definition Document (v 1.0 of baseline/target business architecture) Draft Architecture Requirements Specification (including the gap analysis results) Business architecture component of Architecture Roadmap | Refined Architecture Vision Draft Architecture Definition Document (v 1.0 of baseline/target data architecture) Draft Architecture Requirements Specification Data architecture component of Architecture Roadmap | Refined Architecture Vision Draft Architecture Definition Document (v 1.0 of baseline/target application architecture) Draft Architecture Requirements Specification Application architecture component of Architecture Roadmap | Refined Architecture Vision Draft Architecture Definition Document (v 1.0 of baseline/target technology architecture) Draft Architecture Requirements Specification Technology architecture component of Architecture Roadmap | Refined Architecture Vision Draft Architecture Definition Document Draft Architecture Requirements Specification Capability assessment Architecture Roadmap (v 0.1) Request for Architecture work Implementation and migration plan (v 0.1) | Final version of Implementation and migration plan (v 1.0) Final Architecture Definition Document Final Architecture Requirements Specification Final Architecture Roadmap (v 1.0) Architecture Building Block Request for Architecture work Implementation Governance Modal Change request for Architecture capability | Signed Architecture Contract Change Request Architecture-compliant solutions deployed Compliance assessments Post implementation Architecture Definition Document | Architecture updates Changes to architecture framework and principles New Request for Architecture Work Statement of Architecture Work (if required) Architecture Contract (if required) Compliance Assessments (if required)